# WEB DEVELOPMENT SERVICES AGREEMENT

Date: Feburary 1st, 2026

Project Name: Sindhi Namkeen & Dry Fruits E-Commerce Platform

__________________________________________________

# 1. PARTIES

Provider: White Wall Design

Client: Sindhi Namkeen & Dry Fruits

__________________________________________________

# 2. PROJECT SCOPE

The Service Provider agrees to design and develop a web-based e-commerce platform with the following core features as agreed upon:

## 2.1. Product Catalog

- Listing of approximately 400 Store Products.

- Dynamic filtering and categorization (Sweet, Namkeen, Dry Fruits, etc. [as shared by the client]).

- Search and "Load More" pagination functionality.

## 2.2. User Features

- Responsive Design (Mobile/Desktop).

- Shopping Cart functionality.

- Checkout process restricted to Cash on Delivery (COD) only. No online payment gateway integration is included in this phase.

## 2.3. Admin Dashboard

- Secure Login for Super Admin.

- Inventory Management (Add/Edit/Delete Products).

- Order Management View (Order Status tracking).

__________________________________________________

# 3. DELIVERY & LOGISTICS MODEL

The website will include specific logic to handle the Client's delivery operations:

## 3.1. Standard Delivery Options

The system will support the following time-slot based delivery options:

- 3 Hours Delivery

- 6 Hours Delivery

- 9 Hours Delivery

## 3.2. Relaxed Delivery (Next Day)

- Orders placed before 3:00 PM: Eligible for same-day delivery logic (subject to slot availability).

- Orders placed after 3:00 PM: Delivered the following day (Turnaround Time: Within 1 Day).

## 3.3. Express Delivery

- Timeline: Delivery within 1 Hour.

- Surcharge: An additional fee applies based on the delivery location (geolocation/distance calculation or zone-based logic as defined in technical specs).

__________________________________________________

# 4. FINANCIALS

| Item | Cost/Details |
| --- | --- |
| Development Fee | INR 25,000/- |
| Maintenance Costs | $50-60 per month (Render/Supabase/AWS as needed) |
| Payment Terms | As per agreed milestones |

__________________________________________________

# 5. TIMELINE

- Total Timeline: 30 Days (Development & Production)

- Contingency: 15 Days

- The project timeline is subject to the timely provision of assets (product images, descriptions) by the Client.

__________________________________________________

# 6. TERMS AND CONDITIONS

Payment: 50% (INR 12,500/-) deposit required upon complete frontend work. Remaining balance due upon completion/handover.

Intellectual Property: Upon full payment, the Client gets full ownership of the formulated code and designs.

Warranty: A 30-day support period is provided post-launch for bug fixes related to the scope of work.

__________________________________________________

# 7. AGENCY RIGHTS & PROMOTION

- 1. Intellectual Property (Reiteration): As stated in Section 6 (point 2), all intellectual property rights belong to the Client upon full payment and completion.

- 2. Portfolio & Social Media: White Wall Design retains the right to publish non-confidential details (e.g., designs, case studies, screenshots) on their Instagram page and other portfolio platforms for marketing, and promotional purposes.

- 3. Collaboration: The Parties agree to explore opportunities for collaboration regarding the marketing and promotion of White Wall Design across social platforms where feasible.

__________________________________________________

_________________________

Service Provider

White Wall Design

_________________________

Client

Sindhi Namkeen & Dry Fruits